## Slide 1
Enterprise Vulnerability Assessment Report
Agenda
❖ Security scan across 5 assets in 1 networks
❖ Analysis of 25 vulnerabilities with 40 CVEs
❖ Risk prioritization: 16 Critical, 15 High severity
❖ PCI compliance impact: 17 vulnerabilities affecting compliance
❖ Comprehensive remediation strategy with actionable recommendations

## Slide 2
Vulnerability Assessment Overview
Scan Coverage Summary
Metric | Count
Total assets scanned | 5
* Comprehensive vulnerability assessment completed
Risk Priority Distribution
Critical Priority | 16
High Priority | 15
Medium Priority | 7
Low Priority | 0
PCI Compliance Impact | 17
Total | 55
** Risk levels based on CVSS scores and business impact
Vulnerability Category | Critical | High | Medium | Low | Info | Grand Total
SSL/TLS & Certificates | 4 | 6 | 0 | 0 |  | 7
SSH & Cryptography | 5 | 0 | 2 |  |  | 7
OS & System Updates |  | 1 | 0 |  |  | 4
Web Server & Applications | 3 | 2 | 3 |  |  | 7
Configuration & Hardening |  | 0 | 0 | 0 |  | 0
Grand Total | 12 | 9 | 5 |  |  | 26
Legends
• SSL/TLS & Certificates: Certificate validation, encryption, and PKI-related vulnerabilities
• SSH & Cryptography: SSH configuration, deprecated cryptographic algorithms
• OS & System Updates: Operating system and kernel security updates
• Web Server & Applications: Web server configuration and application security
• Configuration & Hardening: System hardening and security configuration issues
Priority | CVSS Range | Remediation SLA | Business Impact
Critical | 9.0-10.0 | 24-48 hours | Immediate system compromise possible
High | 7.0-8.9 | 7 days | Significant security risk
Medium | 4.0-6.9 | 30 days | Moderate risk requiring attention
Low | 0.1-3.9 | 90 days | Low risk for scheduled maintenance
Disclaimer – * SLA based on CVSS scores and business criticality assessment

## Slide 3
Critical & High Risk Vulnerability Analysis - Critical Vulnerabilities
Critical Severity Vulnerabilities (8 total)
Vulnerability Description | CRITICAL | HIGH | MEDIUM | Total
SHA1 deprecated setting for SSH | 1 |  |  | 1
SHA1 deprecated setting for SSH | 1 |  |  | 1
AutoComplete Attribute Not Disabled for Password in Form Bas... | 3 |  |  | 3
SHA1 deprecated setting for SSH | 1 |  |  | 1
SSL Certificate - Self-Signed Certificate | 2 |  |  | 2
SHA1 deprecated setting for SSH | 1 |  |  | 1
SHA1 deprecated setting for SSH | 1 |  |  | 1
AutoComplete Attribute Not Disabled for Password in Form Bas... | 1 |  |  | 1
Page Total | 11 |  |  | 11

## Slide 4
Critical & High Risk Vulnerability Analysis - High Vulnerabilities
High Severity Vulnerabilities (8 total)
Vulnerability Description | CRITICAL | HIGH | MEDIUM | Total
SSL Certificate - Invalid Maximum Validity Date Detected |  | 1 |  | 1
SSL Certificate - Signature Verification Failed Vulnerabilit... |  | 3 |  | 3
SSL Certificate - Self-Signed Certificate |  | 1 |  | 1
Ubuntu Security Notification for Linux kernel Vulnerabilitie... |  | 3 |  | 3
Web Server Uses Plain-Text Form Based Authentication |  | 1 |  | 1
AutoComplete Attribute Not Disabled for Password in Form Bas... |  | 2 |  | 2
SSL Certificate - Signature Verification Failed Vulnerabilit... |  | 1 |  | 1
SSL Certificate - Subject Common Name Does Not Match Server ... |  | 2 |  | 2
Page Total |  | 14 |  | 14

## Slide 5
Critical & High Risk Vulnerability Analysis - Executive Summary
Vulnerability Category | Count | Critical | High | Medium | Total CVEs
Critical Severity | 8 | 11 | 0 | 0 | 11
High Severity | 8 | 0 | 14 | 0 | 14
Combined Total | 16 | 11 | 14 | 0 | 25
Risk | Impact
Immediate remediation required for 31 vulnerabilities | PCI compliance affected by 17 vulnerabilities
Key Findings:
• 8 Critical vulnerabilities requiring immediate attention
• 8 High severity vulnerabilities for priority remediation
• Detailed breakdown available in following slides
• Immediate action required for business continuity

## Slide 6
Detailed Category Analysis - Software/Application Issues
Software Update/Uninstallation Vulnerabilities (7 total)
Asset & Vulnerability | Critical | High | Medium | Low | Total
10.26.2.61 - SSL Certificate - Invalid Maximum Validi... |  | 1 |  |  | 1
10.26.2.61 - SSL Certificate - Improper Usage Vulnera... |  |  |  |  | 1
10.26.2.61 - SSL Certificate - Signature Verification... |  | 3 |  |  | 3
10.26.2.61 - SSL Certificate - Self-Signed Certificat... | 2 | 1 |  |  | 3
10.6.16.50 - SSL Certificate - Signature Verification... | 2 | 1 |  |  | 3
10.6.16.50 - SSL Certificate - Subject Common Name Do... | 1 | 2 |  |  | 3
10.6.16.50 - SSL Certificate - Self-Signed Certificat... | 1 | 1 |  |  | 3
Page Total | 6 | 9 |  |  | 15

## Slide 7
Detailed Category Analysis - Configuration Issues
OS Hardening/Configuration Issues (7 total)
Asset & Vulnerability | Critical/High | Total | 
10.26.2.61 - SHA1 deprecated setting for SSH... | 1 | 1 | 
10.10.1.18 - SHA1 deprecated setting for SSH... | 1 | 1 | 
10.9.1.50 - SHA1 deprecated setting for SSH... | 1 | 1 | 
10.6.16.51 - Deprecated SSH Cryptographic Settings... |  | 1 | 
10.6.16.51 - SHA1 deprecated setting for SSH... | 1 | 1 | 
10.6.16.50 - Deprecated SSH Cryptographic Settings... |  | 1 | 
10.6.16.50 - SHA1 deprecated setting for SSH... | 1 | 1 | 
Page Total | 5 | 7 | 12

## Slide 8
Detailed Category Analysis - Category Summary
Category | Count | Critical | High | Medium | Low | Total
Software/Applications | 7 | 6 | 9 | 0 | 0 | 15
Configuration/Hardening | 7 | 5 | 0 | 7 | 0 | 12
Combined Total | 14 | 11 | 9 | 7 | 0 | 27
Key Findings:
• 7 Software/Application vulnerabilities identified
• 7 Configuration/Hardening issues found
• Detailed breakdown available in following slides
• Priority remediation required for critical and high severity items

## Slide 9
Network Security Analysis
Vulnerability Distribution by Network Segment
Network | Assets | Critical | High | Medium | Total Vulns
Yash_Internal | 5 | 12 | 9 | 5 | 25
Grand Total | 5 | 12 | 9 | 5 | 31

## Slide 10
Strategic Remediation Plan
Phase 1: Critical Response (0-30 days)
Priority | Description | Count | Target SLA | Resources | Status
P0 | Immediate Action Required | 9 | 24-48 hours | Security Team | In Progress
P1 | Critical Business Risk | 9 | 72 hours | IT + Security | Planned
P2 | High Impact Vulnerabilities | 15 | 7-14 days | IT Team | Scheduled
P3 | PCI Compliance Issues | 17 | 14-30 days | Compliance Team | Queued
 | Total | 50 | 0 | 0 | 
Phase 2: Systematic Remediation (30-90 days)
Priority | Description | Count | Target SLA | Resources | Status
P4 | Medium Risk Items | 20 | 30-60 days | IT Team | Planned
P5 | Configuration Hardening | 0 | 60-90 days | System Admins | Planned
P6 | Process Improvements | TBD | Ongoing | All Teams | Future
P7 | Security Awareness | TBD | Quarterly | HR + Security | Future
 | Total | 20 | TBD | 0 | 
**Total remediation items: 25 | Estimated effort: 40 action items

## Slide 11
Phase 1: Critical Vulnerability Response Plan (Page 1 of 2)
Stage 1 Windows Patching Details (12 total items) - Items 1-10
Asset & Vulnerability | Critical | High | Medium | Low | Est. Effort
10.26.2.61 - SHA1 deprecated setting for SSH... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.10.1.18 - SHA1 deprecated setting for SSH... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.26.2.61 - AutoComplete Attribute Not Disabled for Password i... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.9.1.50 - SHA1 deprecated setting for SSH... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.26.2.61 - SSL Certificate - Self-Signed Certificate... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.51 - SHA1 deprecated setting for SSH... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - SHA1 deprecated setting for SSH... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - AutoComplete Attribute Not Disabled for Password i... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - Web Server HTTP Trace/Track Method Support Cross-S... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - SSL Certificate - Signature Verification Failed Vu... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
Page Total | 10 |  |  |  | 10
Windows Patching Details - Page 1 of 2

## Slide 12
Phase 1: Critical Vulnerability Response Plan (Page 2 of 2)
Stage 1 Windows Patching Details (12 total items) - Items 11-12
Asset & Vulnerability | Critical | High | Medium | Low | Est. Effort
10.6.16.50 - SSL Certificate - Subject Common Name Does Not Mat... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - SSL Certificate - Self-Signed Certificate... | 1 |  |  |  | 2-6 hours depending on system complexity and testing requirements
Page Total | 2 |  |  |  | 2
Windows Patching Details - Page 2 of 2

## Slide 13
Phase 1: Critical Vulnerability Response Plan - Executive Summary
Metric | Value
Total Operating Systems | 12
Immediate Priority Patches | 12
Critical Priority Patches | 0
High Priority Patches | 0
Medium Priority Patches | 0
Total Patches Required | 12
Key Findings - Stage 1 Windows Patching:
• 12 operating systems require patching attention
• 12 immediate priority patches need urgent deployment
• 0 critical patches require deployment within 48 hours
• 12 total patches identified across all systems
• Detailed OS-specific breakdown available in following slides

## Slide 14
Phase 1: High Priority Remediation Items
Software Update/Uninstallation Details (9 total items)
Asset & Vulnerability | Critical | High | Medium | Low | Est. Effort
10.26.2.61 - SSL Certificate - Invalid Maximum Validity Date De... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.26.2.61 - SSL Certificate - Signature Verification Failed Vu... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.26.2.61 - SSL Certificate - Self-Signed Certificate... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.9.1.50 - Ubuntu Security Notification for Linux kernel Vuln... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - Web Server Uses Plain-Text Form Based Authenticati... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - AutoComplete Attribute Not Disabled for Password i... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - SSL Certificate - Signature Verification Failed Vu... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - SSL Certificate - Subject Common Name Does Not Mat... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
10.6.16.50 - SSL Certificate - Self-Signed Certificate... |  | 1 |  |  | 2-6 hours depending on system complexity and testing requirements
Page Total |  | 9 |  |  | 9

## Slide 15
Business Impact & Compliance Analysis
Impact Category | Affected Count
PCI DSS Compliance | 17
Critical Business Systems | 5
Public-facing Assets | 7
Legacy Systems (EOL) | 0
Part 1 Total | 29
Asset IP | PCI-Related Vulnerability
10.26.2.61 | SSL Certificate - Invalid Maximum Validity Date Detected
10.26.2.61 | SSL Certificate - Improper Usage Vulnerability
10.10.1.18 | Ubuntu Security Notification for Linux kernel Vulnerabilitie...
10.10.1.18 | Ubuntu Security Notification for Linux kernel (HWE) Vulnerab...
10.9.1.50 | Ubuntu Security Notification for Linux kernel Vulnerabilitie...
10.26.2.61 | SSL Certificate - Signature Verification Failed Vulnerabilit...
10.6.16.51 | Deprecated SSH Cryptographic Settings
10.26.2.61 | SSL Certificate - Self-Signed Certificate
10.9.1.50 | Ubuntu Security Notification for Linux kernel Vulnerabilitie...
10.6.16.50 | Deprecated SSH Cryptographic Settings
Part 2 Total | 0

## Slide 16
Implementation Roadmap & Next Steps
Action Item | Priority | Scope | Timeline
Emergency Response Team Activation | Critical | 9 | 24-48 hours
PCI Compliance Review | High | 17 | 7 days
Certificate Management Audit | Medium | 7 | 14 days
Patch Management Process Review | Medium | Ongoing | 30 days
Security Monitoring Enhancement | Low | Process | 60 days
Vulnerability Scanning Automation | Low | Technology | 90 days
Grand Total | 0 | 33 | 33